|  |  |
| --- | --- |
| **Meeting details** | |
| **Date and time** | Tuesday 30/06 9pm-10pm |
| **Purpose** | COMP2511 Assignment 2 – Meeting 2 |
| **In attendance** | Everyone |

|  |  |
| --- | --- |
| **Minutes** | |
| **Item** | **Discussion notes** |
| Epic Stories  User stories  Acceptance criteria | * Finish up * Push onto git lab board |
| UML Diagrams | * Using lucidchart create diagram together * All discussed and agreed on general format * Due Wednesday Night |
| Design user interface  Assumptions | * Assumptions to be written in .md file * Write assumptions as we go to avoid missing/forgetting any * Due Thursday Night (not hard deadline, may move into Friday) |

|  |  |  |
| --- | --- | --- |
| **Responsible** | **Decision / Actionable before next meeting** | **Due by** |
| Shubham | UML Design | Tonight |
| Uzaif | UML Design | Tonight |
| Kartikaye | Push 1.3, 1.4 and 1.5 onto gitlab board  UML Design | Tonight |
| Usmaan | Push 1.1, 1.2 onto gitlab board  UML Design | Tonight |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| NAME | MONDAY | TUESDAY | WEDNESDAY | FRIDAY | SATURDAY | SUNDAY |
| Shubham |  | Not free 9-10 am |  | Not free 9-12 pm |  |  |
| Uzaif |  | Not free 9-11 am |  | Not free 9-12 pm |  |  |
| Kartikaye | Not free 2-3 pm |  |  | Not free 9-12 pm |  |  |
| Usmaan |  |  | Not free 7-9 pm | Not free 9-12 pm |  |  |